ALLIANCE UNIVERSITY
ALLIANCE SCHOOL OF ADVANCED COMPUTING (ASAC)
Department of Computer Science & Engineering | Academic Year 2026–2027
Course: Design Project – I (E1CSA313 / 5CS1990) | Batch: DP1-24-28-CSE-GEN-L-01

Project Objectives and Expected Outcomes

SMART Criteria Formulation, Tripartite Pedagogical Outcomes & Course Competencies

| Project: AI-Powered Smart Campus Resource Management System | Faculty Coordinator / Mentor: Dr. Rashmi Mothkur (ASAC CSE) |
| --- | --- |
| Team Lead: Likith S (2411021061437) | Members: Vinodkumar (2411021061425), Nikhil kumar V (2411021061427), Kalyan kumar T (2411021061421) |

1. Core Engineering Objectives

1. Centralized Campus Management Dashboard: Develop a unified dashboard integrating administrative, faculty, and student portals.
2. Real-Time Resource Monitoring: Monitor classroom and laboratory utilization, environmental conditions, and occupancy status via IoT.
3. Machine Learning Demand Prediction: Forecast resource demand, peak usage periods, and maintenance needs using ML models.
4. Automated Timetable Optimization: Automatically optimize timetable scheduling and room allocation using constraint satisfaction algorithms.
5. Energy Tracking & Recommendations: Track electrical energy consumption and recommend automated energy-saving and peak-shaving actions.
6. Administrative Analytics: Generate analytical reports and audit logs for institutional administrators.

2. SMART Criteria Mapping

| <b>Objective</b> | <b>Specific Goal</b> | <b>Measurable KPI</b> | <b>Achievable Strategy</b> | <b>Timeline</b> |
| --- | --- | --- | --- | --- |
| Obj 1: Dashboard | Multi-role React web portal | Sub-100ms API latency; 100% mobile-responsive | React 19, Tailwind CSS, Vite architecture | Weeks 1–4 |
| Obj 2: Monitoring | Real-time IoT telemetry ingestion | 1,000+ data points; 1 Hz streaming frequency | MQTT broker + WebSocket gateway pipeline | Weeks 3–6 |
| Obj 3: ML Demand | Predict space & equipment demand | RMSE < 0.08, R² > 0.92, MAE < 5% error | LSTM neural nets & Random Forest regressors | Weeks 5–8 |
| Obj 4: Timetable | Automated conflict-free scheduling | 0 hard clashes; +25% seat fill-rate | Constraint Satisfaction Problem (CSP) solver | Weeks 7–10 |
| Obj 5: Energy | Track power & recommend setbacks | 18.4% peak grid reduction; 15% kWh savings | Dynamic chiller setback rules & BESS dispatch | Weeks 8–11 |
| Obj 6: Analytics | Executive audit reports | 1-click PDF/CSV export; 100% audit logging | Aggregated PostgreSQL reporting queries | Weeks 10–12 |

3. Tripartite Project Outcomes (Process Manual Section 1.4)

• Cognitive Outcomes: Mathematical modeling of resource demand, thermal dynamics, and constraint satisfaction graph coloring.
• Practical Outcomes: Operational web application, real-time IoT simulation pipeline, ML prediction engines, and 3D digital twin.
• Professional Outcomes: IEEE technical documentation, rigorous division of labor, ethics and privacy compliance, stakeholder management.